|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **TASK/COMMITTEE** | **WHO IS HANDLING** | **DETAILS** | **DATE COMPLETED** | **BUDGET** |
| **DESIGN** |  |  |  |  |
| Create pocket garden in downtown | Design Committee & Manager | * Obtain permission to use identified property. * Acquire garden materials. * Prepare identified site for plant transfer. * Obtain volunteers for planting day. | * December 2016 | $2,000 |
| Install new plantings into planter boxes downtown | Design Committee & Manager | * Find sponsors for boxes * Coordinate planting day with KBB & Master Planters * Create promotional materials for project ~~.~~ | * Spring Planting May 2016 * Fall Planting   November 2016 | $2500 |
| Sponsor a spring art event | Design Committee  Booth Museum Guilds | * Identify event needs * Purchase infrastructure materials * Notify artists and obtain entertainment. | * May 2016 | $1,500 |
| Install smoker’s poles around downtown for litter management. | Design Committee | * Take inventory of interested businesses (particularly restaurants) * Purchase poles. | * August 2016 | $2,300 |
| Research grant sources for implementing design plan, including directional signage. | Manager | * Our Town Grant (NEA) * GA Humanities * Million Pollinator Project | * Ongoing |  |